Change Request Form

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **GENERAL INFORMATION** | | | | |
| **CR#** | APP-0001 | | | |
| **Request Title** | GoldFolks v1.1 | | | |
| **Requestor Name** | Zachary Varella Lee Zheyu | | | |
| **Current Version** | 1.0 | | | |
| **New Version** | 1.1 | | | |
| **Contact Information** | ZVARELLA001@e.ntu.edu.sg | | | |
| **Description of Request** | Fixed main screen bug where name would sometimes be shown as null. Fixed edit reminder bug where values would not be updated with the reminder’s current values.  Fixed edit reminder bug where values would not update correctly upon confirmation.  After the change, the app will be more stable as the user will not be able to hit these bugs. | | | |
| **Date Submitted** | 13/10/21 | | | |
| **Date Required** | 13/10/21 | | | |
| **Change Priority** | Low | Medium | High | Critical |
| **Reason(s) for Change** | Fixed errors in main functionality | | | |
| **Initial Impact Analysis** | Impact affects the main screen and the reminders screen. In the reminders screen, both the UI and the underlying model had to be changed to have correct functionality. | | | |
| **Components Impacted** | Main navigation screen, Add reminder screen, Edit reminder screen, Reminder list view screen | | | |
| **Estimated Time Required** | 2 hours | | | |
| **Estimated Cost Required** | $0 - Recommended | | | |
| **Change Implementation** | Implementers - Zachary Varella Lee Zheyu, Anil Ankitha  Changes made – To the reminders screen, main screen, reminders model, edit reminders screen, add reminders screen. | | | |
| **Quality Assurance/Testing** | 1. Try to edit a reminder and make no changes. 2. Try to edit a reminder while changing all fields. 3. Load the app, exit and remove it from memory, then load the app again. | | | |
| **Comments and Recommendations** | - | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **CHANGE CONTROL BOARD - DECISION** | | | | |
| **Decision** | Approved | Approved w/Conditions | Rejected | More Info |
| **Decision Date** | 13/10/21 | | | |
| **Decision Explanation** | Changes are required to ensure proper functionality | | | |
| **Conditions** | Changes should not affect performance adversely | | | |